AXIOM AI (Tutor AI) - Minimum Viable Product (MVP) Definition (Revised)

Project: AXIOM AI (Multi-Agent SaaS for Sri Lankan Shadow Education) Document Type: MVP Scope & Feature Definition

Objective: To define a strict, streamlined Minimum Viable Product that solves the core bottlenecks (communication chaos and resource distribution) within a 3-to-4 week development cycle, utilizing a simplified architecture and focusing on essential manual handoffs before scaling to full automation.

1. The Core Problem vs. The MVP Solution

Sri Lankan private tutors manage hundreds to thousands of students via unstructured messaging groups. The primary pain points are repetitive questions, manual onboarding, and tracking student context.

The MVP Solution: A Twilio-integrated digital agent that automatically profiles new students, instantly retrieves educational resources via a Google Drive connection, and intelligently hands off payment verification and complex queries to a human tutor via a dedicated staff dashboard.

2. Scope Definition (What's In vs. What's Out)

To ensure rapid deployment and minimize architectural overhead, we are pivoting to Twilio and keeping memory and dashboards lightweight.

| Included in MVP (The "Must Haves") | Excluded from MVP (v2.0 & Beyond) |
| --- | --- |
| Twilio Messaging Integration (Ingestion & Replies) | Meta WhatsApp Business API & Telegram Bot API |
| Short-Term (ST) & Procedural Memory | Long-Term (LT) Semantic & Episodic Memory |

Payment Escalation Queue (Manual Staff Vision Model (OCR) for Automated Bank

| Included in MVP (The "Must Haves") | Excluded from MVP (v2.0 & Beyond) |
| --- | --- |
| Verification) | Slip Reconciliation |
| MVP Staff Dashboard (Classes, Logs, Overview, Chat) | Complex Web CRM features and Automated MCQ Grading |
| Admissions & Resource RAG Agents | Voice Note Transcription & Processing |

3. MVP Core Feature Deep Dive

Feature 1: Twilio Messaging Gateway (Reduced Overhead)

● The Problem: Strict webhook timeout constraints (like Meta's 3-second rule) inflate backend architecture, requiring complex message queues and retry handling. ● The MVP Solution: Utilizing Twilio allows for a simpler API layer. FastAPI receives the message and processes the LangGraph workflow with reduced infrastructure overhead, maintaining stable communication.

Feature 2: The Admissions & Onboarding Agent

● The Problem: Tutors waste hours manually adding student details.

● The MVP Solution: Using procedural memory rules ("When a student is admitted, do X"), the Admissions Agent extracts the student's Name, Grade, and Subject, saving them to the database and sending introductory materials.

Feature 3: The Resource Retrieval Agent (Drive RAG)

● The MVP Solution: An agent equipped with an MCP server connected to Google Drive retrieves specific past papers or lecture links instantly upon student request. And a Qdrant RAG for direct student questions.

Feature 4: Payment Check Agent & Staff Dashboard

● The Problem: Automated vision OCR is too risky/complex for MVP, but payments and escalations must be handled smoothly.

● The MVP Solution: When a student uploads a payment receipt, the Payment Check

Agent routes it directly to the Staff Dashboard for manual review. The MVP Dashboard enables staff to:

○ Monitor classes and add new ones.

○ View a high-level data overview and full message logs.

○ Use a separate chat interface to manually take over conversations, confirm payments, or resolve frustrated escalations.

4. MVP Technical Architecture & Tooling

● API & Webhooks: FastAPI (Python) connected to Twilio.

● AI Orchestration: LangGraph (StateGraph for routing).

● Memory System: Restricted to Short-Term (ST) Memory (session context) and Procedural Memory (workflow rules).

● Database: Supabase (PostgreSQL) for Relational Student Data, Classes, and Chat Logs. ● Frontend: React-based MVP Staff Dashboard for monitoring, class management, and live chat intervention.

5. Success Metrics for the MVP

1. Deflection Rate: The AI successfully handles >75% of incoming routine messages. 2. Escalation Efficiency: Staff can confirm payments or take over a chat within the dashboard in under 3 clicks.

3. System Stability: Seamless message delivery via Twilio with no webhook timeouts or dropped context.

6. Team Feedback Matrix (Action Required)

Instructions: Each of the 5 team members should claim a row below. Document any architectural red flags, scope creep concerns, database schema tweaks, or general suggestions regarding this MVP scope before we kick off development for V1.

| Team Member | MVP Component / Subject | Feedback / Fixes / Suggestions | Status |
| --- | --- | --- | --- |
| Imasha | AI Orchestration | Keep the routing logic simple by directing messages to the correct workflow. (No need to build complex agent interaction for the MVP). | Open |
| Imasha | Retrieving Data | Ensure that the google drive resources are well structured with consistent naming. | Open |
| Imasha | Admission Agent | Define how newly admitted students are mapped to a class, as Grade and Subject alone may not uniquely identify the correct class. | Open |
| Imasha | Payment Dashboard | Include payment statutes (Pending, Approved, Rejected) in the dashboard so the staff can easily track which submissions still require manual review. | Open |
| Imasha | Student Data | Students number as primary identifier might be good | Open |
| Imasha | Across components | Robust validation before creating student profile (test thoroughly) | Open |
| Imasha | Chat logs | Should consider a retention strategy for message logs in the long term | Open |
| Mahdi | Twilio Integration | Retry/dead-letter path for failed sends (e.g. Twilio API downtime)as silently dropped messages will look like the AI ignored a student. | Open |
| Mahdi | PDPA consent capture (Legal) | Legal/compliance requirement | Open |
| Mahdi | Duplication registry issue | Ensure no data integrity issues are caused due to duplication of any specific detail | Open |
| Mahdi | Resource Retrieval | Google Drive/MCP access needs to be scoped per-tutor from day one: a student on Tutor A's chat should never be able to retrieve Tutor B's materials. Will be easier to take care of from ground up instead of later | Open |
| Mahdi | Payment record and check agent | Add an audit trail (timestamp + staff member) on every dashboard action to see who approved or rejected a payment | Open |
| Mahdi | Student number lockout | Need a plan for what will happen if a student needs to change contact numbers or details | Open |