Axiomi AI Technical Architecture & Dashboard Integration Plan

Created by: Imasha

This document defines the technical architecture, implementation strategy, dashboard design, API contracts, authentication mechanism, integration workflow, team responsibilities, and documentation revisions required for the AXIOM AI MVP.

The objective is to establish a clear technical foundation before development begins, allowing the frontend and backend teams to work independently while minimizing integration issues. The architecture prioritizes simplicity, maintainability, and scalability while remaining within the constraints of a seven-day development sprint.

Purpose: To freeze the MVP architecture, API contracts, dashboard scope, responsibilities and documentation updates for the 7 days sprint.

1. Objectives

- Freeze the MVP architecture.

- Define a clear technology stack.

- Establish API contracts before implementation.

- Standardize frontend and backend communication.

- Assign ownership and responsibilities.

- Prevent feature creep.

- Simplify future integration.

# 2. MVP Scope

### Included

- Staff Dashboard

- Student Admissions

- Resource Retrieval

- Long Term Memory

- Payment Verification Queue

- Chat Monitoring

- Twilio Integration

- Google Drive Resource Access

- LangGraph Routing

### Excluded

- Telegram Integration

- OCR Payment Automation

- Voice Processing

- Analytics Dashboard

- Multi-Agent Collaboration

- Reports

# 2. Technical Strategy

# The MVP follows an API-first architecture, ensuring that the frontend communicates exclusively with backend REST APIs. Business logic is centralized within FastAPI services, while the frontend remains focused on presentation and user interaction. AI-related functionality is encapsulated within backend services to prevent direct client interaction with language models.

### Design Principles

# API-first development

# Separation of concerns

# Modular architecture

# Stateless backend

# RESTful communication

# Component-based frontend

# Service-layer business logic

# Reusable UI components

# Centralized authentication

# Consistent API responses

# 3. Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Dashboard UI |
| Styling | Tailwind CSS + shadcn/ui | User Interface |
| API Communication | Axios | HTTP Requests |
| Backend | FastAPI | REST APIs |
| Validation | Pydantic | Request Validation |
| ORM | SQLAlchemy | Database Access |
| Database | Supabase PostgreSQL | Relational Data |
| AI | LangGraph | Workflow Routing |
| LLM | Gemini | AI Responses |
| Resource Storage | Google Drive (MCP) | Learning Materials |
| Messaging | Twilio | WhatsApp Integration |
| Documentation | Swagger/OpenAPI | API Documentation |

# 4. Architecture

Student →  Twilio →  FastAPI Webhook →  LangGraph Router →

(Admissions | Resource | Payment Agents ) →  Supabase →  REST API →

Next.js Dashboard →  Staff

### Architecture Responsibilities

Twilio

- Receives WhatsApp messages

- Sends responses

FastAPI

- API Gateway

- Authentication

- Business Logic

- AI Integration

LangGraph

- Determines which workflow should process a request

- Routes requests to the appropriate agent

Supabase

- Stores relational data

- Student information

- Classes

- Payments

- Chats

Dashboard

- Staff monitoring

- Payment verification

- Manual chat takeover

- Class management

# 5. Dashboard Architecture

The dashboard is designed around five core modules.

## Overview

Purpose

Provides a quick summary of the platform.

Widgets

- Total Students

- Active Classes

- Pending Payments

- Active Conversations

## Classes

Functions

- View classes

- Add class

- Edit class

## Payments

Functions

- Pending payment queue

- Approve payment

- Reject payment

- View uploaded receipt

## Chats

Functions

- View conversations

- Manual AI takeover

- Reply to students

## Logs

Functions

- View message history

- Search logs

- Filter by student

# 5. API Contracts (Core)

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/login | Staff authentication |
| GET | /dashboard/overview | Dashboard metrics |
| GET | /students | Students |
| GET/POST | /classes | Manage classes |
| GET | /payments/pending | Pending payments |
| PUT | /payments/{id}/approve | Approve payment |
| PUT | /payments/{id}/reject | Reject payment |
| GET | /chats | Chat inbox |
| POST | /chat/takeover | Human takeover |
| POST | /resource/search | Search Drive resources |
| POST | /ai/message | AI processing |

# 6. Integration Strategy

Frontend → Backend

The dashboard communicates exclusively with FastAPI using REST APIs through Axios. Next.js → Axios → FastAPI → Services → Database

## Backend → AI

AI requests are processed internally by LangGraph.

FastAPI → LangGraph → Gemini → Response

## Backend → Google Drive

Resource requests are handled through MCP.

FastAPI → MCP → Google Drive → Resource Link

# 7. Folder structures (for now)

| Frontend | Backend |
| --- | --- |
| app/ | app/ |
| components/ | routes/ |
| services/ | models/ |
| hooks/ | schemas/ |
| types/ | services/ |
| utils/ | database/ |
|  | ai/ |
|  | config/ |

# 7. Ownership

## Dashboard & Integration (Imasha)

Responsibilities

- Finalize architecture

- API contracts

- Authentication

- Dashboard integration

- AI integration

- Deployment

- Code review

- Technical documentation

## Dhanuja (Frontend)

Responsibilities

- Dashboard UI

- Components

- Responsive design

- API integration

- Forms

- Loading states

- Error handling

## Tharusha (Backend)

Responsibilities

- Database

- Models

- CRUD APIs

- Validation

- Swagger

- Business logic

# 8. Documentation Revisions

| Document | Changes today - 03/03/2026 | Update Status |
| --- | --- | --- |
| Technical Implementation doc | Created the comprehensive document | Imasha - Done |
| ER Diagram | Keep Student, Class, Chat, Message, Payment, Resource; ADD AuditLog; remove long-term memory/OCR/vector entities. |  |
| System Architecture | Simplify to Twilio → FastAPI → LangGraph → Supabase → Dashboard. |  |
| User Flow | Separate Admission, Resource Retrieval and Payment Escalation flows. |  |
| Technical Documentation | Add folder structure, auth flow, API contracts, coding conventions. | Imasha - done |
| Roadmap | Split MVP vs Future features. | Imasha - done |
| Project Planning | Assign owners and 7-day milestones. | Imasha - done |

9. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API contract changes | High | Freeze API contracts before development |
| Integration conflicts | High | Use mock APIs and early integration testing |
| Database schema changes | Medium | Finalize ER diagram before implementation |
| AI integration delays | Medium | Provide fallback responses and manual escalation |
| Scope creep | High | Restrict development to MVP features only |

10. Sprint Plan

| Day | Imasha | Dhanuja | Tharusha |
| --- | --- | --- | --- |
| Day 1 | Finalize architecture, API contracts, ER diagram | Dashboard layout | Database schema, models |
| Day 2 | Review APIs | Overview & Classes UI | CRUD APIs |
| Day 3 | AI integration planning | Payments UI | Payment APIs |
| Day 4 | Integration support | Chat UI | Chat APIs |
| Day 5 | Frontend–backend integration | Connect APIs | Validation & testing |
| Day 6 | System testing & bug fixing | UI polish | Performance improvements |
| Day 7 | Deployment, documentation review, final demo preparation | Final testing | Final testing |